# Infinito Comics — Missing Pages & Features

Based on Figma Design vs Current Codebase  |  September 2026

# 1. PAGES COMPLETELY NOT BUILT

## 1.1  Shop Page

Route:

/shop

Current State:

/shop route exists in App.jsx but renders the Community page as a placeholder — no actual shop built.

What Figma Shows:

Full e-commerce style product listing page

Product cards with images, names and prices

Filter/sort by category

Add to cart functionality

Category navigation sidebar

What Needs to be Built:

Shop page component with product listings

Product card component

Category filter and sort

Cart integration (Cart.jsx exists but unconnected)

Backend: Product model, product routes, product controller

Checkout flow connection

## 1.2  Contact Us Page

Route:

/contact  (does not exist)

Current State:

No route, no component, not linked anywhere in navbar or footer.

What Figma Shows:

Contact form with name, email, subject, message fields

Company address and location information

Social media links

Map or location section

What Needs to be Built:

ContactUs page component

Form with validation and success state

Backend: POST /contact endpoint

Route added to App.jsx

Link added in footer and navbar

## 1.3  Checkout Page

Route:

/checkout  (referenced but page does not exist)

Current State:

Referenced in the Research subscription flow and Infinito Ultimate page — clicking "GET FULL ACCESS" navigates to /checkout but the page is blank/404.

What Figma Shows:

Step 1 — Login / Account check

Step 2 — Plan selection (Monthly / Half Year / Annual)

Step 3 — Payment details form

Step 4 — Order confirmation screen

Pricing plan cards with features listed

Order summary sidebar

What Needs to be Built:

Multi-step Checkout page component

Plan selection component with pricing

Payment gateway integration (Razorpay or Stripe)

Backend: subscription/order model and routes

Order confirmation email

Update user's hasInfinitoUltimate flag after successful payment

## 1.4  Artist Profile Page

Route:

/artist/:id  (does not exist)

Current State:

No component, no route, no backend model.

What Figma Shows:

Artist/creator profile header with avatar, name, bio

Portfolio section showing their comics and artwork

Social media links

Follow button

List of comics created by this artist

What Needs to be Built:

ArtistProfile page component

Route /artist/:id registered in App.jsx

Backend: artist model or extension of existing user model

Artist listing page to browse all artists

## 1.5  Search Results Page

Route:

/search?q=...  (does not exist)

Current State:

A search modal was built in the navbar (shows dropdown results inline) but there is no dedicated full search results page.

What Figma Shows:

Full page search results layout

Filter tabs: All / Comics / Characters / Blogs / Research

Result cards with thumbnails, titles, categories

Pagination or infinite scroll

Persistent search bar at the top

What Needs to be Built:

SearchResults page component

URL-based search (/search?q=keyword)

Filter tabs per content type

Results from all content types combined

Backend: global search endpoint across multiple collections

# 2. PAGES BUILT BUT INCOMPLETE / PLACEHOLDER

## 2.1  Games Page

Route:

/games

Current State:

Games.jsx exists and is routed but contains placeholder/stub content — does not match the Figma design.

What is Missing:

Games hero section with featured game banner

Game cards grid with cover images, titles, genres

Featured / trending games section

Game categories filter

Individual game detail page (/games/:id)

Backend: games model and routes

## 2.2  Community Page

Route:

/community

Current State:

communities.jsx exists but is a placeholder — does not match Figma design at all.

What is Missing:

Community feed / posts section

Create post button and form

Post cards with user avatar, content, likes, comments

Trending topics sidebar

Community categories / groups

Like, comment, share functionality

Backend: post model, comment model, like system, community routes

## 2.3  Dashboard — Order Tracking

Routes:

/orders/track  and  /orders/history

Current State:

Pages created but show empty state only — no real order data connected.

What is Missing:

Backend: order model with status tracking

Order API routes (GET /orders/:userId)

Real order data display on the page

Order status timeline (Placed → Processing → Shipped → Delivered)

## 2.4  Dashboard — Subscription Plan Display

Current State:

Always shows "FREE" plan regardless of the user's actual subscription status.

What is Missing:

Read membershipType / hasInfinitoUltimate from user object

Show correct plan name (Monthly / HalfYear / Annual / Ultimate)

Show plan expiry date

Show upgrade/downgrade options based on current plan

## 2.5  Checkout — Research Subscription

Current State:

Research membership "GET FULL ACCESS" button navigates to /checkout which does not exist.

What is Missing:

Actual checkout/payment page

Plan selection for research membership

Payment gateway integration

Success state that sets researchSubscribed flag on user

# 3. FEATURES MISSING WITHIN EXISTING PAGES

## 3.x  Home Page

OAuth login (Google / Facebook / Apple buttons rendered but not wired)

"New Comics Weekly" section needs real API data

Newsletter signup form has no backend endpoint

## 3.x  Comics Page

Comic purchase / buy flow — SoldCard.jsx exists but purchase is not wired

Comic reader pagination (page-by-page reading) inside ComicChap

Reading progress tracking (last page read per user)

Wishlist / bookmark comic feature

## 3.x  Characters Page

Character detail page with full biography, powers, appearances

Character comparison feature (shown in Figma)

Filter by universe / team / power type

## 3.x  Blogs & News Page

Blog category filter fully functional

Author profile link from blog post

Related posts section at bottom of article

Comment system on blog posts

## 3.x  Research Page

PDF download button for papers (listed as membership benefit but not built)

Citation / reference copy button

## 3.x  Admin Panel

Admin ProtectedRoute not verified as wrapping all routes

Comics management CRUD (add / edit / delete comics)

Orders management page

Revenue / analytics dashboard

Community posts moderation

# 4. BACKEND — MISSING MODELS & ROUTES

| Feature | Missing Backend Work |
| --- | --- |
| Shop / Products | Product model, GET /products, POST /products (admin) |
| Orders | Order model, POST /orders, GET /orders/:userId, order status updates |
| Checkout / Payments | Payment gateway integration (Razorpay/Stripe), webhook handlers |
| Artist Profiles | Artist model or extension, GET /artists, GET /artists/:id |
| Community Posts | Post model, GET /posts, POST /posts, like/comment routes |
| Games | Game model, GET /games, GET /games/:id |
| Global Search | GET /search?q=&type= across all collections |
| Contact Us | POST /contact form submission and email notification |
| Newsletter Signup | POST /newsletter for home page signup form |

# 5. SUMMARY

| Category | Count |
| --- | --- |
| Pages completely not built | 5 |
| Pages built but incomplete | 5 |
| Features missing within built pages | 20+ |
| Missing backend models / routes | 9 |

# 6. RECOMMENDED BUILD PRIORITY

## High Priority — Core User Journey

Checkout page + payment integration

Shop page with product listings

Games page with real content

Community page with real content

## Medium Priority

Contact Us page

Artist Profile page

Search results full page

Order tracking with real backend data

Dashboard subscription plan display

## Low Priority — Polish & Enhancement

OAuth login (Google / Facebook / Apple)

Blog comment system

Comic reading progress tracking

Research PDF download

Newsletter signup backend

Document generated: 14 Sep 2026  |  Codebase: InfinitoComics-Web-develop